# Simple Notes Web App

Coursework Guide and Submission Tracker

This document translates the coursework brief into a clear step-by-step plan for the Simple Notes Web App project. It is designed to be used as a working guide in Google Docs or Microsoft Word throughout the semester.

Project stack: React (Vite + TypeScript), Tailwind CSS, Django, Django REST Framework, PostgreSQL, Vercel, and Render.

# How To Use This Guide

Use each section as a weekly action plan.

Create the listed files exactly as named.

Keep screenshots, PR links, and Git evidence as you progress.

Use the expected output section to confirm what should be submitted.

# Week 2: Planning, Backlog, Sprint Setup

## Objective

Define a realistic 15-week project scope, create the product backlog, plan Sprint 1, and assign team roles.

## What To Do

Confirm the project scope is realistic for 15 weeks.

Create docs/backlog.md.

Write at least 10 user stories using the format: As a ___, I want ___ so that ___ .

For each story, add priority, story points, and 2 to 4 acceptance criteria.

Create docs/sprint-1-plan.md.

Select 4 to 6 stories for Sprint 1.

Assign an owner for each Sprint 1 story.

Create docs/schedule.md with a weekly schedule table.

Create docs/team-roles.md and assign PM/Scrum, QA Lead, DevOps Lead, and Docs Lead.

Commit and push the planning documents to GitHub.

## Files Required

docs/backlog.md

docs/sprint-1-plan.md

docs/schedule.md

docs/team-roles.md

## Evidence To Keep

Git commit showing planning documents added.

Push to GitHub repository.

Final versions of the planning files.

## Expected Output

Backlog with at least 10 user stories.

Sprint 1 plan with 4 to 6 selected stories and owners.

Project schedule.

Team roles document.

# Week 3: Risk Management and Team Workflow Controls

## Objective

Document project risks and establish a proper Pull Request-based workflow.

## What To Do

Create docs/risk-register.md.

Add at least 8 risks.

For each risk, include Risk, Likelihood, Impact, Score, Mitigation, and Owner.

Define the workflow rule that all changes go through Pull Requests.

Create .github/pull_request_template.md.

Create issue templates for bug reports and feature requests.

Do a change request simulation by adding one new requirement.

Update the backlog, sprint plan, and risk register based on that change.

Create a feature branch.

Push the branch, open a Pull Request, and merge it correctly.

Take a screenshot of the Pull Request page.

## Files Required

docs/risk-register.md

.github/pull_request_template.md

.github/ISSUE_TEMPLATE/bug_report.md

.github/ISSUE_TEMPLATE/feature_request.md

## Evidence To Keep

Feature branch name.

Pull Request link.

PR screenshot.

Merge confirmation on GitHub.

## Expected Output

Risk register with at least 8 risks.

PR and issue templates.

Updated backlog and sprint plan after the change request.

Evidence of branch, PR, and merge workflow.

# Week 4: Software Quality Assurance, Testing, and Defect Management

## Objective

Create a QA plan, set up automated testing, write unit tests, and document a defect through its full lifecycle.

## What To Do

Create docs/qa-plan.md.

Define unit, integration, and system testing.

Define entry criteria, exit criteria, and severity levels S1 to S4.

Set up a testing framework such as Vitest, Jest, or Pytest.

Write at least 5 unit tests.

Run the tests and confirm they pass.

Create docs/defect-log.md.

Add Bug ID, Description, Severity, Status, and PR link columns.

Create one intentional bug, make a test fail, log it, then fix it.

Close the bug in the defect log and keep a screenshot of passing tests.

## Files Required

docs/qa-plan.md

docs/defect-log.md

At least one test file set in frontend or backend.

## Evidence To Keep

Screenshot of passing tests.

Test command output.

Defect log showing the bug marked Closed.

PR link for the bug fix if required.

## Expected Output

QA plan.

At least 5 unit tests.

Passing test suite.

Defect log with one bug fixed and closed.

# Week 5: Software Configuration Management and Git Mastery

## Objective

Demonstrate good Git branching practice, Pull Request workflow, merge conflict resolution, and release tagging.

## What To Do

Use branch naming rules: feature/name, bugfix/name, hotfix/name.

Optionally add CODEOWNERS.

Create a feature branch and add one new feature.

Use clear commit messages.

Push the branch and open a Pull Request.

Merge to the dev branch if your lecturer requires dev.

Practice a merge conflict and resolve it manually.

Document the conflict in docs/scm-notes.md.

Create docs/release-notes.md for version v0.5-scm.

Tag the release as v0.5-scm and push the tag to GitHub.

## Files Required

docs/scm-notes.md

docs/release-notes.md

Optional: .github/CODEOWNERS

## Evidence To Keep

Feature branch name.

PR link.

Conflict resolution notes or screenshot.

Git tag visible on GitHub.

## Expected Output

One feature completed through a PR.

Conflict resolution documented.

Release notes for v0.5-scm.

Release tag pushed to GitHub.

# Week 7: Deployment and Support

## Objective

Deploy the app, document the deployment process, and define the project support workflow.

## What To Do

Create docs/deployment-plan.md.

Document target environment, rollout strategy, and rollback steps.

Deploy the frontend and backend to an online environment.

Verify the deployed system works online.

Create docs/release-checklist.md.

Include checks such as tests passed, CI green, version tagged, and rollback ready.

Create docs/support-plan.md.

Define issue reporting process, response times, escalation path, and common issues.

Keep a screenshot or live link of the deployed system.

## Files Required

docs/deployment-plan.md

docs/release-checklist.md

docs/support-plan.md

## Evidence To Keep

Deployed app URL.

Screenshot of the live app.

Deployment dashboard evidence if required.

## Expected Output

Live deployed system.

Deployment plan.

Release checklist.

Support plan.

# Week 8: Maintenance, Refactoring, and Performance Optimization

## Objective

Document technical debt, complete one refactor, and compare before and after results.

## What To Do

Create docs/tech-debt.md and list at least 5 technical debt items.

Choose one debt item to fix.

Refactor the code by improving structure, naming, or duplication.

Measure simple before and after performance or quality observations.

Create docs/performance.md.

Document what changed, why it mattered, and the before and after comparison.

Commit and push the refactor changes.

Tag the release as v0.8-maintenance and push the tag.

## Files Required

docs/tech-debt.md

docs/performance.md

## Evidence To Keep

PR link for the refactor work.

Before and after notes or screenshots.

Git tag on GitHub.

## Expected Output

Technical debt list.

One completed refactor.

Performance comparison note.

v0.8-maintenance tag pushed.

# Git Workflow Rules

Do not do new work directly on main.

Create a branch first using feature/name, bugfix/name, or hotfix/name.

Commit with clear messages.

Push the branch to GitHub.

Open a Pull Request.

Merge only after checks and review are complete.

Pull the latest changes locally after merge.

# Submission Tracker

? docs/backlog.md created

? At least 10 user stories written

? Priority added for each story

? Story points added for each story

? Acceptance criteria added

? docs/sprint-1-plan.md created

? 4 to 6 stories selected for Sprint 1

? docs/schedule.md created

? docs/team-roles.md created

? Roles assigned

? docs/risk-register.md created

? At least 8 risks listed

? Likelihood, impact, score, mitigation, and owner added

? PR template created

? Bug and feature issue templates created

? Change request simulation completed

? Feature branch created

? Pull Request opened

? Pull Request merged correctly

? PR screenshot saved

? docs/qa-plan.md created

? docs/defect-log.md created

? At least 5 unit tests written

? Tests passing screenshot saved

? Intentional bug logged and closed

? docs/scm-notes.md created

? docs/release-notes.md created

? Tag v0.5-scm pushed

? docs/deployment-plan.md created

? docs/release-checklist.md created

? docs/support-plan.md created

? Deployed app screenshot or link saved

? docs/tech-debt.md created

? docs/performance.md created

? Tag v0.8-maintenance pushed

# Recommended Order Of Work

Finish planning and backlog documents.

Complete risk register and workflow templates.

Complete branch and Pull Request evidence.

Set up testing and defect management.

Practice feature workflow and merge conflict handling.

Deploy the application and document support.

Finish maintenance, refactoring, and performance notes.

# Final Advice

Keep every document aligned with the real state of the project.

Do not over-scope the app beyond what can be delivered in 15 weeks.

Keep screenshots and proof in an organized folder for submission.

Update documentation whenever the scope or implementation changes.